Let’s Quiz

Iteration Plan 3

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 23-04-18 |
|  |  |
|  |  |
| Iteration stop | 7-05-18 |

# 2. High-level objectives

1. Game GUI development

2. Revise LCOM documents for LCAM

3. Review members draft documents and work

# 3. Evaluation criteria

1. Complete your assigned high level task

1. Are assigned tasks submitted to version control for reviewing by assigned reviewer.

2. Complete your assigned low level task

1. Are assigned tasks submitted to version control for reviewing by assigned reviewer.

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.0 | Vision Document | Adjust vision document and submit for first review  (22/4/18) | Complete | Col | 10 | 10 | 0 |
| 1.1 | Requirement Model | Adjust req model and submit for first review  (22/4/18) | In progress | Michelle | 10 | 5 | 5 |
| 1.2 | Architecture Document | Adjust arc doc and submit for first review  (22/4/18) | In Progress | Aaron | 10 | 5 | 5 |
| 1.3 | Project Plan | Adjust Project Plan and submit for first review  (22/4/18) | Complete | Charnes | 10 | 10 | 0 |
| 2.0 | Vision Document Review | Review of Vision Document draft | Not Started | Charnes | 3 | 0 | 3 |
| 2.1 | Requirements Model Review | Review of Requirements Model draft | Not Started | Col | 3 | 0 | 3 |
| 2.2 | Architecture Document Review | Review of Architecture Document draft | Not Started | Michelle | 3 | 0 | 3 |
| 2.3 | Project Plan Review | Review of Project Plan draft | Not Started | Aaron | 3 | 0 | 3 |
| 3.0 | Database Setup | Set up database fields for user data | Not Started | Col | 1 | 0 | 1 |
| 3.1 | PhP script | Write PHP script for database commands | Not Started | Michelle | 2 | 0 | 2 |
| 3.2 | C# | C# code inside of Unity | Not Started | Charnes | 4 | 0 | 4 |
| 3.3 | Hooking up code to UI | Linking the UI to the code. | Not Started | Aaron | 5 | 0 | 5 |
| 4.0 | Members Submit Questions | All members to submit 5 questions to text file | Not Started | All members | 1 | 0 | 1 |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |