Let’s Quiz

Transition Phase 01

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 18-09-18 |
| Iron out bugs |  |
| Architecture diagrams |  |
| Question maintenance |  |
| Mid-Iteration stop | 24-09-18 |
| Results page |  |
| UI changes |  |
| Remove Facebook |  |
| Iteration stop | 26-10-18 |

# 2. High-level objectives

1. Iron out bugs found in user testing

2. Finialise push notifications

3. Finialise UI changes needed found from user testing

# 3. Evaluation criteria

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.0 | Iron out bugs | Make question time longer  White button in game lobby | [Game Lobby](https://github.com/coldog86/Development-Project/commits/communal/LetsQuiz) | Col | 10 | 5 | 5 |
| 1.1 | Modify results page | As indicated by the test results. | [complete](https://github.com/coldog86/Development-Project/commit/d885adde3634e96a5c0559047e8b301b16254189#diff-02f79076d1d215b96b158a9b0540edc4) | Col | 2 | 0 | 0 |
| 1.2 | Architecture diagrams | Sequence diagram (database user, game, firebase)  Class diagram | [[ERD](https://github.com/coldog86/Development-Project/commit/cb1023d085b27cef548d32deae436f646445ce32)](https://github.com/coldog86/Development-Project/commit/cb1023d085b27cef548d32deae436f646445ce32)  [Sequence](https://github.com/coldog86/Development-Project/blob/communal/Sequence%20Diagram.jpg) | Col | 5 | 5 | 0 |
| 2.0 | Collate survey results, round 1 | Collate survey results for first round of beta testing in excel doc. | [Complete](https://github.com/coldog86/Development-Project/blob/communal/Bug%20Report.xlsx) | Aaron | 10 | 10 | 0 |
| 2.1 | Upload survey results to repository | Upload individual survey results to the repository for first round of beta testing. | [Complete](https://github.com/coldog86/Development-Project/tree/communal/Survey%20Results) | Aaron | .5 | .5 | 0 |
| 3.0 | Push notification fix | Finalise push notifications | [Complete](https://github.com/coldog86/Development-Project/commit/b28e0277fa6ef9a80a3d63fa3c3641a5f3cc0aae#diff-2e67f3899cfd48b480a7168fa7e68c1f) | Charnes | 10 | 10 | 0 |
| 4.0 | UI changes | Login back button  No way back to on register/login | [Complete](https://github.com/coldog86/Development-Project/commit/0be22a921e4c739bcaa2f514892d6105688ffb3d#diff-2e67f3899cfd48b480a7168fa7e68c1f) | Charnes | 5 | 5 | 0 |
| 5.0 | Question maintenance | Remove long questions  Rename Mavel to Marvel | Complete  (In database not in repo) | Charnes | 1 | 1 | 0 |
| 6.0 | Fix Facebook login/share | Waiting for Facebook approval | [Depends on Facebook](https://github.com/coldog86/Development-Project/blob/communal/Facebook%20Review%20update.docx) | Michelle | 5 | 0 | 0 |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| None |  |  |
|  |  |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |

## Assessment against Objectives

All goals were achieved

## Work Items: Planned completeness compared to actual completeness

All items completed

## Assessment against Evaluation Criteria Test results

## Other concerns and deviations