Let’s Quiz

Transition Iteration 3 (8)

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 06-10-18 |
| Finish updating all documentation for handover |  |
| Collate survey results from round 2 tests |  |
| Finalise app ready for handover |  |
| Iteration stop | 15-10-518 |

# 2. High-level objectives

1. Working game with all pertinent bugs fixed, and tested
2. Update all documents to handover quality
3. Prepare a successful demonstration ready for handover

# 3. Evaluation criteria

1. The game needs to run with no problems in a playable state
2. All documents need to be updated and finished to a state where a programmer not up-to-date on the application could take over the maintenance with no foreseeable problems’
3. All survey data including, raw survey data needs to be compiled with a bug fix report ready for handover
4. A video presentation of the finished game will be prepared for handover

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.2 | Update to Architecture document | Update according to features implemented ready for review | [Complete](https://github.com/coldog86/Development-Project/commit/d56204fc075f15654092ecb7cbd7cc0bf385ee80) | Aaron | 5 | 5 | 0 |
| 1.3 | Update game design Doc | Update according to features implemented ready for review | Incomplete | Aaron | 5 | 0 | 5 |
| 1.4 | Update Project Plan | Update according to features implemented ready for review | In progress | Charnes | 5 | 1 | 4 |
| 1.5 | Bug report Summary | Write a complete summary of second round bugs | Incomplete | Aaron | 6 | 3 | 3 |
| 1.6 | Update of Design Documentation | Update according to features implemented ready for review | Incomplete | Charnes | 5 | 0 | 5 |
| 1.7 | Update Project Vision Documentation | Update according to features implemented ready for review | [complete](https://github.com/coldog86/Development-Project/blob/communal/Let's%20Quiz%20Vision.docx) | Col | 2 | 2 | 0 |
| 1.8 | Update Risk List | Update according to features implemented ready for review | Incomplete | Aaron |  |  |  |
| 2.0 | Review of Architecture documentation | Michelle to review the Architecture Document  Appropriate and thorough comments should be made. | [Complete](https://github.com/coldog86/Development-Project/commit/bc94fe8aaf96949b7d0d603abaa0e2627ef9010c) | Michelle | 0.5 | 0.5 | 0 |
| 2.1 | Review of Game design documentation | Michelle to review the Game design Document  Appropriate and thorough comments should be made. | Incomplete | Michelle |  |  |  |
| 2.3 | Review of Project Plan documentation | Aaron to review the Project Plan. Appropriate and thorough comments should be made | Incomplete | Aaron |  |  |  |
| 2.4 | Review of Master test Plan documentation | Col to review the Master Test Plan.  Appropriate and thorough comments should be made | Incomplete | Col |  |  |  |
| 2.5 | Review of Requirements documentation | . Col to review the Requirements Model. Appropriate and thorough comments should be made | Incomplete | Col |  |  |  |
| 2.6 | Review Project Vision Documentation | Charnes to review the Project Vision. Appropriate and thorough comments should be made. | Incomplete | Charnes |  |  |  |
| 2.7 | Review Risk List | Charnes to review the Vision Document  Appropriate and thorough comments should be made. | Incomplete | Charnes |  |  |  |
| 2.9 | Implement Facebook button | Unhide Facebook button and add hide when not required | [Complete](https://github.com/coldog86/Development-Project/commit/552633d30f6d6b12c62b477cd842f5050f45f1e6) | Michelle | 1 | 1 | 0 |
| 3.0 | Prepare presentation | Prepare a successful demonstration of the software to the project sponsor resulting in sponsor signoﬀ. | Incomplete | All |  |  |  |
| 4.0 | Collate final survey results | Produce a report on second round survey with user sign off | Incomplete | Aaron |  |  |  |
| 5.0 | Finalise Game for hand over | Produce an Implementation Model that embodies the final production version of the completed software | Incomplete | All |  |  |  |
| 6 | Complete phase assessment | Complete phase assessment | [Complete](https://github.com/coldog86/Development-Project/blob/communal/Construction%20Phase%20Status.docx) | Col | 5 | 5 | 0 |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| No issues were struck during this iteration |  |  |
|  |  |  |
|  |  |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Iteration #8 |
| Assessment date | 15-10-18 |
| Participants | Aaron, Col, Charnes, Michelle |
| Project status | Green |

## Assessment against objectives

All objectives were met.

## Work Items: Planned compared to actually completed

All work items were completed.

## Assessment against Evaluation Criteria Test results

All criteria was satisfied to an acceptable level for hand over.

## Other concerns and deviations