Fifth Oversight Meeting

Meeting started at 18:00

All members present

Jim stated that too much time is spent on documentation as reflected in iteration plans

Less focus on documentation and more on coding the program and linking to the UI

Executable architecture: register / login, single player game – start a game and answer questions, submit question to database, global leader board, results submitted to database as expected by Jim

Identify the functionality of PHP and C# scripts that will be implemented in iteration plans

Marry up the project plan with specific use case implementation goals - be more specific with use cases and project plan

Jim advises to stop working on the documentation and focus on the implementation of executable architecture

Take screenshots of work evidence (tests especially)

Link back to repo in the wiki and iteration plans as further evidence

Contingency from vision into requirement model into project plan into iteration plans

Meeting concluded at 19:05