Tenth Team Meeting

Meeting started at 19:30

All team members present

N/B: lost original notes

Updated iteration plan 4 (elaboration 2) with hours worked

Discussed CCRD to allow for user to login/register and play a game where questions have been pulled from the database. Round terminates when timer has run out. Game terminates when score has been uploaded to the database.

Discussed strategy on review of work items – reviews won’t be marked as complete until final review has been done and pushed to repo

Discussed strategy on how to work on the same project at the same time – push to communal branch and send message through chat to alert that changes have been made

Need a deployment diagram

MaterialUI package must be imported for UI to work as intended

Project must be set to target Android platform

Created iteration plan 5 (elaboration 3)

Meeting concluded at 20:15