|  |
| --- |
| Software Development Team |
| Let’s Quiz |
| Master Test Plan |

|  |
| --- |
| Michelle Vinall |

## Management Summary

### Project Objective

The project objective is to create an online quiz game capable of single and multiplayer modes that have integration with Facebook to allow features such as sharing, challenging, viewing leader boards and achievements. The application has an online question pool that users can add to, users will also have the option to vote on or rate questions.

### Test Objective and Assignment

This test plan will implement the following objectives:

* To provide test coverage for 100% of the documented requirements
* To provide a testing guide for the development of all functionality and performance testing required
* To execute 100% of the test cases during Integration Testing
* Provide a schedule of all proposed tests

#### Assigned To

* Aaron Peachey-Tester
* Charnes Nell-Tester
* Collin McKeahnie-Reviewer and Tester
* Michelle Vinall-Author and Tester

### Short Description of the Test Approach

The test approach of this document is to test the software user interface and functionality via several testing techniques. The tests will involve:

* User Acceptance Testing which involves playing the finished software in the environment it will be used in and testing it to see if it functions as expected in accordance with the requirements. This will be done in two different stages stage 1 Alpha testing completed by 1 June and stage 2 testing completed by 20 October.

### Results to be Realised

|  |  |  |
| --- | --- | --- |
| Result | Document | Delivery Date |
| Are users able to login and register | UAT testing report | 22 May 2018 |
| Are users able to answer questions | UAT testing report | 22 May 2018 |
| Is the game keeping the correct score | UAT testing report | 22 May 2018 |
| Is the round timer working | UAT testing report | 22 May 2018 |
| Are all buttons working as they should | UAT test report | 1 June 2018 |
| Is text readable | UAT test report | 1 June 2018 |
| Is data being stored correctly | UAT test report | 1 June 2018 |
| Is the user Interface easy to navigate | UAT test report | 24 May 2018 |
| Can users check global scores | UAT test report | 6 August 2018 |
| Can users check Lets Quiz Leader board | UAT test report | 1 June 2018 |
| Can users add questions | UAT test report | 1 June 2018 |
| **Alpha Testing Stage Two** |  |  |
| Can you play a Multiplayer game | UAT test report | 22 July 2018 |
| Can a user vote | UAT test report | 05 Sep 2018 |
| Can a user chose a category | UAT test report | 05 Sep 2018 |
| Does a user receive push notifications | UAT test report | 05 Sep 2018 |
| Can a user login and share on Facebook | UAT test report | 05 Sep 2018 |
| Run all pre-executed tests from LCAM | UAT test report | 17 Sep 2018 |
| Alpha Testing Stage Two |  |  |
| Can you play a Multiplayer game | UAT test report | 22 July 2018 |
| Can a user vote | UAT test report | 05 Sep 2018 |
| Can a user chose a category | UAT test report | 05 Sep 2018 |
| Does a user receive push notifications | UAT test report | 05 Sep 2018 |
| **Beta Testing Stage 1** |  |  |
| Play Though scenarios | UAT first round Surveys | 21 Sep2018 |
| Play Through scenarios check | UAT second round Surveys | 8 Oct 2018 |

### Qualitative Objectives

There will be deadlines for all testing procedures. All results will be validated, and an end report will document all results prior to 4 June for the first stages of testing and prior to 20 October for second stage testing.

### Estimated Completion

### Stage 1-4 June 2018

### Stage 2-17 September 2018

### Stage 3- 15 October 2018

### Test Process Risks & Measures

|  |  |
| --- | --- |
| Test process risks | *Measures to be taken* |
| Testing data/ environment not available | Prepare testing data and environments well ahead of time according the test plan |
| Communication problems | Make sure all documentation is well maintained and distributed to all team members |
| Delay in starting testing | Add a buffer to schedule to allow for unexpected contingencies |
| Natural disasters | Provide a back-up tester for all tests in case of unforeseen circumstances |
| Undefined requirements | Make a requirements list that is update regularly during the planning stage |
| Inadequate testing with defects found at a late stage | Organize a thorough testing schedule, that outlines all tests and testing order |

### Go / No-Go Decisions

* After each test level the test manager makes sure that a test report is drawn up.
* If this is signed off on the next level can be started

Contents

[Management Summary i](#_Toc515475351)

[Project Objective i](#_Toc515475352)

[Test Objective and Assignment i](#_Toc515475353)

[Short Description of the Test Approach i](#_Toc515475354)

[Results to be Realised i](#_Toc515475355)

[Qualitative Objectives ii](#_Toc515475356)

[Estimated Completion ii](#_Toc515475357)

[Phase 2 completion 20 October 2018 ii](#_Toc515475358)

[Test Process Risks & Measures ii](#_Toc515475359)

[Go / No-Go Decisions iii](#_Toc515475360)

[1 Project Introduction 1](#_Toc515475361)

[1.1 Project Team 1](#_Toc515475362)

[1.2 Project Objective 1](#_Toc515475363)

[1.3 Test Objective 1](#_Toc515475364)

[2 Assignment Formulation 1](#_Toc515475365)

[2.1 Project Client 1](#_Toc515475366)

[2.2 Project Supplier 1](#_Toc515475367)

[2.3 Project Assignment 1](#_Toc515475368)

[2.4 Project Scope 1](#_Toc515475369)

[2.4.1 Functions to Be Tested 1](#_Toc515475370)

[2.4.2 Functions Not to Be Tested 2](#_Toc515475371)

[2.5 Preconditions and Assumptions 2](#_Toc515475372)

[2.5.1 Preconditions 2](#_Toc515475373)

[2.5.2 Assumptions 2](#_Toc515475374)

[2.6 Acceptors and Acceptance Criteria 2](#_Toc515475375)

[2.6.1 Acceptors 2](#_Toc515475376)

[2.6.2 Acceptance Criteria 2](#_Toc515475377)

[3 Documentation 3](#_Toc515475378)

[3.1 Measurement Criteria 3](#_Toc515475379)

[3.2 Project Standards 3](#_Toc515475380)

[4 Test Strategy 3](#_Toc515475381)

[4.1 Product Risk Analysis 3](#_Toc515475382)

[5 Test Approach 4](#_Toc515475383)

[5.1 Test Levels 4](#_Toc515475384)

[5.2 User Acceptance Testing 4](#_Toc515475385)

[5.2.1 Goal 4](#_Toc515475386)

[5.2.2 Description 4](#_Toc515475387)

[5.2.3 Responsible 4](#_Toc515475388)

[5.3 Phasing Per Test Level 4](#_Toc515475389)

[5.4 Entrance & Exit Criteria 4](#_Toc515475390)

[5.4.1 User Acceptance Test 4](#_Toc515475391)

[6 Project Organisation 5](#_Toc515475392)

[6.1 Organisation Structure 5](#_Toc515475393)

[6.2 Roles, Tasks, & Responsibilities 5](#_Toc515475394)

[6.3 Project Meetings 5](#_Toc515475395)

[6.4 Project Reporting 5](#_Toc515475396)

[6.5 Project Completion 6](#_Toc515475397)

[7 Project Infrastructure 6](#_Toc515475398)

[7.1 Test Environment 6](#_Toc515475399)

[7.2 Test Tools 6](#_Toc515475400)

[7.3 Office Setup 6](#_Toc515475401)

[8 Project Management 7](#_Toc515475402)

[8.1 Process Management 7](#_Toc515475403)

[8.2 Infrastructure Management 8](#_Toc515475404)

[8.3 Product Management 8](#_Toc515475405)

[8.4 Defect Procedure Management 8](#_Toc515475406)

[9 Test Process Risks & Countermeasures 9](#_Toc515475407)

[9.1 Criteria 9](#_Toc515475408)

[9.2 Measurements 9](#_Toc515475409)

[9.2.1 Impact 9](#_Toc515475410)

[9.2.2 Chance 10](#_Toc515475411)

[9.2.3 Risk Matrix 10](#_Toc515475412)

[10 Global Estimation & Planning 10](#_Toc515475413)

[10.1 Estimation 10](#_Toc515475414)

[10.2 Planning 10](#_Toc515475415)

[10.3 Milestones 11](#_Toc515475416)

[11 Glossary 11](#_Toc515475417)

# Project Introduction

## Project Team

|  |  |  |
| --- | --- | --- |
|  | Function | Responsibility |
| Michelle Vinall | Design & Development Team Member | Writing the document |
| Collin Mckeahnie | Design & Development Team Member | Reviewer |
| Aaron Peachey | Design & Development Team Member | Global Reviewer |
| Charnes Nell | Design & Development Team Member | Global Reviewer |

## Project Objective

The project objective is to create an online quiz game capable of single and multiplayer modes that have integration with Facebook and Google Play Services to allow features such as sharing, challenging, viewing leader boards and achievements. The application has an online question pool that users can add to, users will also have the option to vote on or rate questions.

## Test Objective

This test plan will implement the following objectives:

* To provide test coverage for 100% of the documented requirements
* To provide a testing guide for the development of all Functionality and Performance Testing required
* To execute 100% of the test cases during User Acceptance Testing
* Provide a schedule of all proposed tests

# Assignment Formulation

## Project Client

CSU Lecturer Jim Tulip

## Project Supplier

Online Question Game Group

## Project Assignment

The client wants an on-line quiz game with both multi and single player mode that can integrate with a user’s existing social media platforms. The tests outlined will be testing the functional and non-functional requirements set out in in the Initial Requirements Model document. The results from these tests should show full use case realisation.

## Project Scope

### Functions to Be Tested

* Testing the gaming environment
* Verify all game elements do what is required of them
* User interface
* User interactions
* Menus and their functions
* Readable text
* Data integrity testing
* Game flow
* Scoring and timing
* Multi-player testing/load testing
* Testing for integration and compatibility of external SDKs/databases
* Server to database connection

### Functions Not to Be Tested

* Localization testing will not be performed in this version
* Actual testing of SDK components as these are externally tested by the companies supplying the packages

## Preconditions and Assumptions

### Preconditions

* Test plan must be completed by 9th of April.
* First stage testing must be completed by 4th of June.
* The project plan will be the basis for this master test plan and the execution for testing the project is based on this.

### Assumptions

* The application will run on Android and IOS operating systems
* Standard input will be keyboard and touch

## Acceptors and Acceptance Criteria

### Acceptors

|  |  |  |
| --- | --- | --- |
|  | Function | Department |
| Jim Tulip | Lecturer | IT303 Lecturer CSU |
| The Client | Sign off and project acceptance | Online Question Game Group |

### Acceptance Criteria

|  |  |
| --- | --- |
| Description | Standard |
| Game must be playable on different operating systems. | High |
| The game should allow 1/multiple players. | High |
| The game must display a login scene to the user. | High |
| Menu screen must allow player to start a game. | High |
| Menu screen should allow players to invite, share and like on Facebook. | Medium |
| Menu screen must allow player to enter settings menu. | Medium |
| Menu screen must allow player to access high scores. | Medium |
| Questions must be presented to the player. | High |
| User must be able to choose an answer. | High |
| The application must be able to determine if the player has selected the correct answer. | High |
| The score of each player must be recorded. | High |
| The application must have the ability to determine the winner. | High |
| A congratulatory message should be displayed to the winning player. | Medium |
| A list of correct answers will be displayed to the user when the game is over. | Medium |
| When the game ends the program should ask the player if a new game should be started. | High |
| A timer should limit the amount of time of each round. | High |
| Application must meet the subject outline criteria | High |

# Documentation

## Measurement Criteria

|  |  |  |  |
| --- | --- | --- | --- |
|  | Version | Date | Author |
| Initial Requirements Model | 0.1 |  | Michelle Vinall |
| Project Plan | 0.1 |  | Charnes Nell |

## Project Standards

[Content Here]

|  |  |  |  |
| --- | --- | --- | --- |
|  | Version | Date | Author |
| C# Coding Convensions | NA | 20 July 2015 | [https://docs.microsoft.com/en-us/dotnet/csharp/programming-guide/inside-a-program/coding-conventions#naming-conventions](https://docs.microsoft.com/en-us/dotnet/csharp/programming-guide/inside-a-program/coding-conventions%23naming-conventions) |
| PHP Coding Standards | NA | 31 March, 2008 | PSR-1 |
| SQL Server Database Coding Standards and Guidelines | 1.0 | NA | SQLAuthority |

# Test Strategy

## Product Risk Analysis

[Content Here]

|  |  |  |
| --- | --- | --- |
|  | Description | Characteristic |
| Functionality | To ensure the application works as intended | Game progress, performance, basic usability, error conditions, accessibility |
| OS compatibility | To ensure game works in all intended operating systems | Compatibility with android and IOS |
| Data integrity | Verify the data stored in the database is accurate and reliable | Data correctness |

# Test Approach

## Test Levels

For this MTP the following test levels are acknowledged:

|  |  |
| --- | --- |
|  | Goal |
| User Acceptance Testing | Testing of the application in a real environment |

## User Acceptance Testing

### Goal

Testing of the application in a real environment.

### Description

This is where the software application is tested by running it in the environment it is intended for and check if it meets the business requirements.

### Responsible

Aaron Peachey

Charnes Nell

Collin Mckeahnie

Michelle Vinall

## Phasing Per Test Level

Phases to plan, execute and complete testing of each testing level

* Analysis of testing requirements
* Planning of tests to be used
* Development of tests
* Execution of tests
* Reporting of test results
* Analysing test results
* Documentation of test results
* Test level closure

## Entrance & Exit Criteria

### User Acceptance Test

#### Entrance Criteria

UAT testing entrance criteria

* Functional and initial requirements have been met
* Successful completion of all integration tests
* UAT test cases and environment are available

#### Exit Criteria

UAT testing exit criteria

* Identify all defects and fix them to an acceptable standard
* Ensure that all critical test cases have been completed and passed
* All initial requirements were fulfilled
* All test reports are completed and signed off.

# Project Organisation

## Organisation Structure

The team consists of four members and one assessor:

Aaron Peachey Team Member

Charnes Nell Team Member

Collin Mckeahnie Team Member

Michelle Vinall Team Member

Jim Tulip Assessor

## Roles, Tasks, & Responsibilities

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Responsibility | Hours Per Week | Period | Description |
| Test Manager | Michelle Vinall | 10-12 | 4 weeks | Write MTP  Coordinate overall test process |
| Test Coordinator | Aaron Peachey  Charnes Nell  Collin Mckeahnie  Michelle Vinall | 10-12 | 3 weeks | Write test plans  Coordinate tests |
| Tester | Aaron Peachey  Charnes Nell  Collin Mckeahnie  Michelle Vinall | 10-12 | 4 weeks | Make test specifications  Execute (re)tests |

## Project Meetings

|  |  |  |  |
| --- | --- | --- | --- |
|  | Goal | Frequency | Responsibility |
| Project Meeting | Discuss overall project progress including decision making and group processes | Weekly | Team |
| Status Update Meeting for Each Test Level | Discuss progress including problem solving, prioritization for each test level | Weekly | Team Testers |
| Defect Triage | Discuss and prioritize defects found during the different testing levels | Weekly | Team Testers |

## Project Reporting

|  |  |  |  |
| --- | --- | --- | --- |
|  | Goal | Frequency | Responsibility |
| Risk Report | To outline the established risks, their priority and mitigation strategies we will use | When necessary | Aaron Peachey  Charnes Nell  Collin Mckeahnie  Michelle Vinall |
| Release Advice | Discuss the test pricedures and when and how they will be executed | Once-only | Aaron Peachey  Charnes Nell  Collin Mckeahnie  Michelle Vinall |
| Status Report | This will provide a summary of the overall test case status | Weekly | Aaron Peachey  Charnes Nell  Collin Mckeahnie  Michelle Vinall |
| Defect Status Reports | To notify the team of any defects and their status | Weekly | Aaron Peachey  Charnes Nell  Collin Mckeahnie  Michelle Vinall |
| Test Summary Report | This document is to explain various details and activities about the testing performed on the software application. | Once only | Aaron Peachey  Charnes Nell  Collin Mckeahnie  Michelle Vinall |

# Project Infrastructure

## Test Environment

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | *Environment* | *Requirements* | *From* | *To* |
| UAT | * Running version of the game on Android | * Requirements must be available * Test cases * Testers * Progress and end of test reports | 25 May 2018 | 1 June 2018 |
| UAT | * Running version of the game on Android | * Requirements must be available * Test cases * Testers * Progress and end of test reports | 13 July  2018 | 03 September 2018 |
| UAT | * • Running version of the game on Android | * Requirements must be available * Test cases * Testers * Survey * Progress and end of test reports | 04 September 2018 | 15 October  2018 |

## Test Tools

|  |  |  |
| --- | --- | --- |
|  | Components | Comments |
| UAT | Mobile device running Android  Let’s Quiz application | The application will be installed on the before mentioned mobile devices or emulators if no mobile device is usable. |

## Office Setup

|  |  |  |
| --- | --- | --- |
|  | Components | Comments |
| UAT | Application server/Front end running environment, hardware server, database server, network, local and remote communal repository (GitHub), MS Word and MS Excel | This will be accessed through the application itself and the remote GitHub repository. |

# Project Management

## Process Management

The management of the test process can be divided into three parts:

* Progress and expenditure of budget and time: the management of the planning and guarding of the progress in terms of time, resources and means. This has been arranged as followed:
  + Time of project stage 1 -14 weeks
    - Testing time- 7 weeks all levels including test planning
    - Actual testing time- 4 weeks
    - Planning tests and setting up test cases- 3 weeks
  + Costs-Testing phase-
    - Total testing costs – 35% of overal budget
    - 4 testers-1 week $3,520 - total- $24,640
  + Time of project stage 2 -14 weeks
    - Testing time- 5 weeks all levels including test planning
    - Actual testing time- 2 weeks
    - Planning tests and setting up test cases- 3 weeks
  + Costs-Testing phase-
    - Total testing costs – 35% of overal budget
    - 4 testers-1 week $3,520 - total- $17,600
  + Time of Beta Testing-4 weeks
  + Costs-Testing phase-
    - Total testing costs – 35% of overal budget
* Beta testing -5 user testers-survey completed
* Quality indicators: the aim of testing is to provide information and advice on the risks and quality of the object to be tested. To be able to provide this information, quality indicators are registered. This has been arranged as followed:
  + Progress/yield – amount of testing done by each developer per level
  + Covered requirements- requirements covered per test
  + Stability-assess whether the tested unit is stable enough to progress to the next test level
  + Test coverage – amount of the software system tested
  + Efficency of defect detection- amout of defects detected per test level
  + Defect removal – amount of defects fixed per test level
  + Passed requirements-amount of requirements checked
  + Tests passed- amout of tests pased
* Test statistics: the test manager builds statistics based on the above information. Statistics can supply insight into the progress of the test process and quality of the test object, including any trends. This has been arranged as followed:
  + Statistics-Tracking
    - Passed test cases percentage
    - Failed test cases percentage
    - Fixed Defects percentage
    - Average time to repair defects
    - First run fail rate

## Infrastructure Management

* Procedure office setup
  + How Managed-
    - Maintenance of Teams Github repository
    - Make sure every one has access to the required office setup equipment
    - Look into any issues of the team office setup
    - Co-ordination till an issue is resolved
  + By Whom- Aaron and Collin
* Procedure test tool
  + How Managed-
    - Maintenance of teams Github repository
    - Set up uf the requred tools in the teams Github repository
    - Look into any issues found with the testing tools
    - Co-ordination till an issue is resolved
  + By Whom- Charnes and Michelle
* Procedure test environment
  + How Managed-
    - Maintenance of Teams Github repository with all the updated versions of test environments.
    - Updating/deleting outdated test-environments
    - Look into any issues on the environment
    - Co-ordination till an issue is resolved.
  + By Whom-Aaron. Charnes, Collin and Michelle

## Product Management

* All test cases and project documents will be uploaded to version control in a project repository.
* All documents will take in a standardized form and style
* All tests will be performed on the local repository on the individual testers computer then will be pushed to the shared remote repository for version control and storage

## Defect Procedure Management

For the registration and maintenance of defects the following tool is being used: Defects and Maintenance Register

The responsibility for the observance of this defects procedure lies with the defect administrator: Michelle Vinall.

# Test Process Risks & Countermeasures

## Criteria

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Event | Consequence | Impact | Chance | Score | Countermeasures | Owner |
| 01 | Testing data/ environment not available | Requirements are missing, incomplete or incorrect and cause a delay | 3 | 1 |  | Prepare testing data and environments well ahead of time according the test plan | Aaron  Michelle |
| 02 | Communication problems | This can occur when test documents are not maintained or inadequate communication concerning testing is given to team members. | 3 | 2 |  | Make sure all documentation is well maintained and distributed to all team members | Charnes  Aaron |
| 03 | Delay in starting testing | The schedule of testing is often inadequate for the amount of testing that should be performed. | 3 | 3 |  | Add a buffer to schedule to allow for unexpected contingencies | Collin  Charnes |
| 04 | Natural disasters | Team member not available due to unforeseen reason | 2 | 1 |  | Provide a back-up tester for all tests in case of unforeseen circumstances | Michelle  Collin |
| 05 | Undefined requirements | If requirements are unknown or incorrect this can cause confusion when testing causing a delay | 3 | 2 |  | Make a requirements list that is update regularly during the planning stage | Aaron  Charnes  Collin  Michelle |
| 06 | Inadequate testing with defects found at a late stage | These defects can be time consuming to fix | 3 | 2 |  | Organise a thorough testing schedule, that outlines all tests and testing order | Aaron  Charnes  Collin  Michelle |

## Measurements

### Impact

|  |  |  |
| --- | --- | --- |
| Impact | Number | Level |
| 3 | High |
| 2 | Medium |
| 1 | Lower |

### Chance

|  |  |  |
| --- | --- | --- |
| Chance | Number | Level |
| 3 | Frequent |
| 2 | Occasional |
| 1 | Unlikely |

### Risk Matrix

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | *Impact Severity* | | |
| 1 | 2 | 3 |
| *Chance Factor* | 3 | Moderate | High | High |
| 2 | Low | Moderate | High |
| 1 | Low | Low | Moderate |

# Global Estimation & Planning

## Estimation

The estimation is as follows:

As a guide we are using this break down for effort:

* Requirements Analysis-35%
* Preliminary and Detailed design-30%
* All testing procedures-35%

Test manager –needed 100%

Test coordinators-needed 57%

Testers-43%

## Planning

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | *Weeks Stage 1* | | | | | | | | | | | | | |
| *01* | *02* | *03* | *04* | *05* | *06* | *07* | *08* | *09* | *10* | *11* | *12* | *13* | *14* |
| *Planning* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Master Test Plan* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Infrastructure* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *User Acceptance Test Stage 1* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *UAT Test Plan* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Specification* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Execution* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Conclusion* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Sign Off on All Testing* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | *Weeks Stage 2* | | | | | | | | | | | | | |
| *01* | *02* | *03* | *04* | *05* | *06* | *07* | *08* | *09* | *10* | *11* | *12* | *13* | *14* |
| *Planning* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Master Test Plan* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Infrastructure* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *User Acceptance Test Stage 2* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *UAT Test Report* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Beta Testing* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Reporting* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| *Signoff* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Milestones

|  |  |
| --- | --- |
| Description | Date |
| Finish planning | 12 March 2018 |
| Sign of on Master Test plan | 8 April 2018 |
| Conclude UAT testing | 1 June 2018 |
| Sign off on initial testing | 3 June 2018 |
| Finalise development | 10 September 2018 |
| Conclude Final UAT testing for Phase 2 | 17 October 2018 |
| Beta testing stage 1 | 8 October 2018 |
| Sign off on Final testing | 10 October 2018 |

# Glossary

|  |  |
| --- | --- |
| MTP | Master Test Plan - A document that sets out a guide to the software testing process of the application |
| IOS | Operating System employed by Apple |
| Android | Operating System employed by Google |
| OS | Operating system - the system software that manages a device |
| UAT | User Acceptance Testing - testing process that tests the application in a real-world environment |